DevShop DevOps Project
Complete Step-by-Step Implementation Guide
No Ansible Worker Architecture
AWS • Terraform • Ansible • Kubernetes • Jenkins • Maven • Nexus • Docker • RDS • ALB • Route 53

Based directly on devshop-devops-project-no-ansible-worker.zip
04 September 2026

This guide is written for someone implementing the project for the first time. Follow the phases in order and run the verification commands before moving to the next phase.

# 1. Final Architecture

Developer pushes Java code to GitHub. GitHub triggers Jenkins. Jenkins checks out the project, runs Maven tests/package, publishes the Maven artifact to Nexus, builds a Docker image, pushes the image to Nexus Docker Registry, and deploys the image to the self-managed Kubernetes cluster. Kubernetes exposes the application through NodePort 30080. The AWS Application Load Balancer sends public HTTP traffic to that NodePort. Spring Boot connects privately to RDS MySQL.

GitHub
   |
   | webhook
   v
Jenkins controller (jenkins-worker)
   |-- Maven build/test
   |-- Nexus Maven publish
   |-- Docker build
   |-- Nexus Docker push :8082
   |-- kubectl deployment
   v
Kubernetes
   |-- control-plane
   |-- jenkins-worker
   |-- maven-worker
   |-- nexus-worker
   `-- web-worker
          |
          `-- DevShop Pod :8080
                    |
                    `-- private RDS MySQL :3306

Internet -> ALB :80 -> NodePort :30080 -> DevShop Pod :8080

# 2. Which Server Do I Work On?

| Machine | Purpose | Kubernetes | What you do there |
| --- | --- | --- | --- |
| Your PC | Initial bootstrap/admin | No | First Terraform apply, Git, SSH; keep project locally |
| terraform-server | Terraform host | No | Run later Terraform plans/applies |
| ansible-server | Ansible control node | NO | Install Ansible; run all playbooks |
| k8s-control-plane | Cluster control plane | Control plane | kubeadm init; cluster administration |
| jenkins-worker | Jenkins controller | Worker | Jenkins, Java, Maven, Docker, kubectl |
| maven-worker | Dedicated Maven node | Worker | Java/Maven; future Jenkins agent |
| nexus-worker | Artifact repository | Worker | Nexus container; Maven/Docker repositories |
| web-worker | Application node | Worker | Runs DevShop pods |
| RDS | Database | No | Private MySQL |
| ALB | Public load balancer | No | HTTP :80 to NodePort :30080 |

MOST IMPORTANT: ansible-server is not a Kubernetes node. There is no ansible-worker EC2 instance.

Bootstrap: terraform-server cannot create itself. Run the first Terraform apply from your PC or an existing admin machine. Then you may use terraform-server for future Terraform work.

# 3. Phase 0 — Prepare Your PC

Install Git, Terraform (>=1.6), AWS CLI and OpenSSH.

Select ap-south-1 unless you intentionally change aws_region.

Create an EC2 key pair in AWS EC2 -> Key Pairs. Save the .pem securely.

Find your public IP and set admin_cidr to YOUR_PUBLIC_IP/32. Do not use 0.0.0.0/0 for SSH.

Clone/unzip the project. Work from the directory containing terraform/, ansible/, application/, kubernetes/ and jenkins/.

git clone <YOUR-GITHUB-REPOSITORY>
cd devshop-devops
aws configure
aws sts get-caller-identity
terraform -version
git --version
ssh -V

AWS check: aws sts get-caller-identity must return your AWS identity before Terraform is run.

# 4. Phase 1 — Fix the Archive Before Deployment

The supplied archive is close to the intended design, but it is not safe to run unchanged. Make these corrections first.

## 4.1 Fix worker_count

terraform/ec2.tf defines exactly four worker names: jenkins-worker, maven-worker, nexus-worker and web-worker. Therefore worker_count must be 4. The example file currently says 5, which would make local.node_names[count.index] go out of range.

# terraform/terraform.tfvars
worker_count = 4

Expected EC2 count: 2 management servers + 1 control plane + 4 workers = 7 EC2 instances.

## 4.2 Fix Ansible site.yml conditional roles

The current file places 'when:' at play level for Jenkins/Nexus. Ansible does not allow when as a play attribute. Replace those two plays with task-level include_role blocks:

- name: Configure Jenkins worker
  hosts: kube_workers
  become: true
  tasks:
    - name: Install Jenkins role
      include_role:
        name: jenkins
      when: node_role == 'jenkins'

- name: Configure Nexus worker
  hosts: kube_workers
  become: true
  tasks:
    - name: Install Nexus role
      include_role:
        name: nexus
      when: node_role == 'nexus'

Alternative: You can use separate inventory groups for Jenkins/Nexus, but the above is the smallest change to the supplied project.

## 4.3 Add the Kubernetes apt repository before installing kubelet/kubeadm/kubectl

The supplied kubernetes role tries to install kubelet/kubeadm/kubectl before adding the Kubernetes package repository. On a fresh Ubuntu host this causes 'No package matching kubelet is available'. Put repository setup before package installation:

- name: Create Kubernetes keyring directory
  file:
    path: /etc/apt/keyrings
    state: directory
    mode: "0755"

- name: Download Kubernetes repository key
  shell: |
    curl -fsSL https://pkgs.k8s.io/core:/stable:/v1.33/deb/Release.key |
      gpg --dearmor -o /etc/apt/keyrings/kubernetes-apt-keyring.gpg
    chmod 644 /etc/apt/keyrings/kubernetes-apt-keyring.gpg
  args:
    creates: /etc/apt/keyrings/kubernetes-apt-keyring.gpg

- name: Add Kubernetes repository
  apt_repository:
    repo: "deb [signed-by=/etc/apt/keyrings/kubernetes-apt-keyring.gpg] https://pkgs.k8s.io/core:/stable:/v1.33/deb/ /"
    state: present
    filename: kubernetes

- name: Update apt cache
  apt:
    update_cache: true

- name: Install Kubernetes packages
  apt:
    name:
      - kubelet
      - kubeadm
      - kubectl
    state: present

Version alignment: The kubectl role in the archive uses the v1.33 repository. Keep kubeadm/kubelet/kubectl on the same minor release family for this project.

## 4.4 Jenkins controller labels

The Jenkinsfile uses labels maven, docker and jenkins. This project does not configure a separate Jenkins agent automatically. Therefore label the Jenkins controller with all three labels, or change the Jenkinsfile to use the controller for all stages.

Jenkins -> Manage Jenkins -> Nodes -> Built-In Node -> Configure
Labels:
jenkins maven docker

Why: Without matching labels, Jenkins can queue forever waiting for an agent.

# 5. Phase 2 — Configure Terraform

WORK ON: Your PC for the first deployment. Later you may run Terraform from terraform-server.

cd terraform
cp terraform.tfvars.example terraform.tfvars

Edit terraform.tfvars. Example structure:

aws_region            = "ap-south-1"
project_name          = "devshop"
environment           = "dev"
key_name              = "YOUR_EXISTING_EC2_KEYPAIR"
admin_cidr            = "YOUR.PUBLIC.IP/32"
domain_name           = ""
instance_type         = "t3.medium"
worker_instance_type  = "t3.medium"
worker_count          = 4
rds_username          = "devshop"
rds_password          = "USE_A_STRONG_PASSWORD"
rds_db_name           = "devshop"

Route 53: Leave domain_name empty during the first successful deployment unless you already have a public Route 53 hosted zone for your domain. A GoDaddy domain by itself does not automatically create a Route 53 hosted zone.

## 5.1 Understand what Terraform creates

VPC 10.0.0.0/16 with DNS enabled.

Two public subnets in two availability zones.

Two private subnets in two availability zones.

Internet Gateway for public subnets.

NAT Gateway for private subnet internet egress.

Security groups for management, Kubernetes, ALB and RDS.

7 EC2 instances when worker_count=4.

Private MySQL 8.0 RDS.

Private/versioned S3 artifact bucket.

Application Load Balancer and target group.

Optional Route 53 app record.

EC2 IAM role with S3 artifact permissions.

## 5.2 Terraform commands

cd terraform
terraform init
terraform fmt -recursive
terraform validate
terraform plan
terraform apply

Review the plan carefully before typing yes. If Terraform reports an error, stop and fix it; do not continue with Ansible until the infrastructure is successfully created.

terraform output
terraform output -json > outputs.json

Do not commit: terraform.tfvars, tfstate, .pem files, kubeconfig files, passwords or ansible/inventory/hosts.ini.

# 6. Phase 3 — Verify AWS Infrastructure

WORK ON: Your PC, using AWS CLI/console. Do this before touching Ansible.

terraform output terraform_server_ip
terraform output ansible_server_ip
terraform output control_plane_ip
terraform output worker_ips
terraform output rds_endpoint
terraform output alb_dns_name
terraform output application_url

Create a small table for yourself with the values. You will need these IPs repeatedly.

| Value | Example purpose | Needed by |
| --- | --- | --- |
| ansible_server_ip | SSH target for Ansible control | You |
| control_plane_ip | Kubernetes API/control plane | Ansible/Jenkins |
| jenkins-worker IP | Jenkins UI / controller | You/GitHub |
| maven-worker IP | Maven worker | Ansible |
| nexus-worker IP | Nexus UI/registry | Jenkins |
| web-worker IP | Kubernetes application node | Ansible |
| rds_endpoint | MySQL endpoint | Kubernetes ConfigMap |
| alb_dns_name | Public application endpoint | Browser/DNS |

## 6.1 Test SSH

chmod 400 ~/.ssh/YOUR_KEY.pem
ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<ANSIBLE_SERVER_PUBLIC_IP>
ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<CONTROL_PLANE_PUBLIC_IP>
ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<JENKINS_PUBLIC_IP>

SSH failure: Check that admin_cidr equals your current public IP/32 and that you are using the correct key pair.

# 7. Phase 4 — Prepare ansible-server

WORK ON: ansible-server. This is the ONLY machine from which the supplied Ansible playbooks should be executed.

sudo apt update
sudo apt install -y ansible git curl wget unzip jq ca-certificates gnupg
ansible --version
cd ~
# copy/clone the project here
git clone <YOUR-GITHUB-REPOSITORY>
cd devshop-devops
ansible-galaxy collection install -r ansible/requirements.yml

## 7.1 Configure the inventory

cd ~/devshop-devops
cp ansible/inventory/hosts.ini.example ansible/inventory/hosts.ini
nano ansible/inventory/hosts.ini

Replace placeholders with the public IPs from Terraform. Use the four workers only; DO NOT add ansible-server to kube_workers.

[terraform]
<terraform-server-public-ip>

[ansible]
<ansible-server-public-ip>

[kube_control_plane]
<control-plane-public-ip>

[kube_workers]
<jenkins-public-ip> ansible_host=<jenkins-public-ip> node_role=jenkins
<maven-public-ip> ansible_host=<maven-public-ip> node_role=maven
<nexus-public-ip> ansible_host=<nexus-public-ip> node_role=nexus
<web-public-ip> ansible_host=<web-public-ip> node_role=web

[all:vars]
ansible_user=ubuntu

## 7.2 Configure ansible.cfg

nano ansible/ansible.cfg

[defaults]
inventory = inventory/hosts.ini
host_key_checking = False
interpreter_python = auto_silent
remote_user = ubuntu
private_key_file = /home/ubuntu/.ssh/YOUR_KEY.pem

[ssh_connection]
pipelining = True

Private key: Copy the EC2 private key securely to ansible-server or use an SSH agent. Never put the key into Git.

## 7.3 Test Ansible connectivity

cd ~/devshop-devops/ansible
ansible all -m ping

Every host should return SUCCESS and a pong. If one host fails, fix SSH/network access before running playbooks.

# 8. Phase 5 — Provision Common Software

WORK ON: ansible-server. TARGET: all EC2 nodes.

cd ~/devshop-devops/ansible
ansible-playbook site.yml --syntax-check
ansible-playbook site.yml

The common/docker part installs curl, wget, Git, unzip, jq, certificates, Docker/containerd and enables Docker. The Java role installs Java 21 on workers. The Jenkins role installs Jenkins, Maven, kubectl and Docker access on jenkins-worker. The Nexus role starts Nexus on nexus-worker.

## 8.1 Verify the roles

ansible all -a "docker --version"
ansible kube_workers -a "java -version"
ansible kube_workers -a "free -h"
ansible kube_workers -a "systemctl is-active docker"
ansible kube_control_plane -a "systemctl is-active containerd

## 8.2 Jenkins-specific verification

ansible kube_workers -a "systemctl is-active jenkins" --limit <JENKINS_IP>

Jenkins repository issue: If apt reports NO_PUBKEY for Jenkins, remove any old/broken Jenkins repository/key and re-run the current role's key/repository tasks. Do not bypass signature verification.

# 9. Phase 6 — Build the Kubernetes Cluster

WORK ON: ansible-server. TARGET: k8s-control-plane + all four Kubernetes workers.

cd ~/devshop-devops/ansible
ansible-playbook kubernetes.yml --syntax-check
ansible-playbook kubernetes.yml

The playbook disables swap, installs Kubernetes packages, holds them, initializes the control plane with pod CIDR 10.244.0.0/16, installs Flannel, creates the ubuntu kubeconfig, generates a worker join command, and joins the four workers.

## 9.1 Verify the cluster

SSH to the control plane:

ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<CONTROL_PLANE_PUBLIC_IP>
kubectl get nodes -o wide
kubectl get pods -A

All five Kubernetes machines should eventually be Ready: one control plane + four workers.

kubectl get nodes
kubectl get pods -A
kubectl get pods -n kube-flannel

If a worker is NotReady: Check kubelet status/logs, containerd configuration, swap status, and that VPC security group rules allow node-to-node traffic.

# 10. Phase 7 — Install Metrics Server for HPA

WORK ON: control-plane. The archive contains an HPA but does not deploy metrics-server. Without resource metrics, HPA will usually show unknown/empty CPU metrics.

kubectl apply -f https://github.com/kubernetes-sigs/metrics-server/releases/latest/download/components.yaml
kubectl -n kube-system edit deployment metrics-server

Add the kubelet TLS bypass argument if your learning cluster's kubelet certificates are not trusted by metrics-server:

args:
  - --kubelet-insecure-tls
  - --kubelet-preferred-address-types=InternalIP,Hostname,ExternalIP

kubectl -n kube-system rollout status deployment/metrics-server
kubectl top nodes

Production: Do not blindly use --kubelet-insecure-tls in a hardened production cluster. Configure proper kubelet certificate trust instead.

# 11. Phase 8 — Configure Nexus

WORK ON: your browser + nexus-worker. Nexus is running in Docker on nexus-worker.

# From your PC, open:
http://<NEXUS_PUBLIC_IP>:8081

First login: retrieve the initial admin password from nexus-worker:

ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<NEXUS_PUBLIC_IP>
sudo docker exec nexus cat /nexus-data/admin.password

Complete the Nexus first-login flow and change the admin password.

## 11.1 Create Maven repository

In Nexus: Settings/Repositories -> Create repository.

Choose maven2 (hosted).

Name it exactly maven-releases because Jenkinsfile uses this name.

Choose a suitable Version policy such as Release.

Save.

## 11.2 Create Docker hosted registry

Create a docker (hosted) repository.

Use repository name such as devshop-docker if desired.

Set HTTP connector port to 8082 because Jenkinsfile uses NEXUS_DOCKER_REPO='8082'.

Enable deployment/write permission for the Jenkins user.

Save.

Important: The Jenkinsfile pushes to <NEXUS_HOST>:8082. The Nexus Docker repository must therefore listen on HTTP port 8082.

## 11.3 Create a non-admin Jenkins Nexus user

Create a dedicated user for CI/CD. Give only the Maven/Docker repository permissions required by this project. Do not use the Nexus admin account in Jenkins.

# 12. Phase 9 — Configure Jenkins

WORK ON: jenkins-worker through its public IP.

http://<JENKINS_PUBLIC_IP>:8080

Retrieve the initial administrator password if needed:

ssh -i ~/.ssh/YOUR_KEY.pem ubuntu@<JENKINS_PUBLIC_IP>
sudo cat /var/lib/jenkins/secrets/initialAdminPassword

## 12.1 Install/configure plugins

Install the plugins represented by jenkins/plugins.txt, especially Pipeline, Git/GitHub, Credentials Binding, Docker Pipeline, Kubernetes CLI, and Maven support. The exact plugin installation UI may vary.

## 12.2 Add Jenkins labels

Built-In Node labels:
jenkins maven docker

## 12.3 Add Jenkins credentials

nexus-host — Secret text containing the Nexus host/IP only, e.g. 10.x.x.x or the reachable Nexus IP/hostname.

nexus-docker — Username/password for the Nexus Docker repository.

kubeconfig — Secret file containing the Kubernetes admin kubeconfig.

Credential IDs: The IDs must exactly be nexus-host, nexus-docker and kubeconfig because Jenkinsfile refers to those IDs.

## 12.4 Securely obtain kubeconfig

On control-plane, the kubeconfig is /etc/kubernetes/admin.conf. Copy it securely to your PC and upload it into Jenkins Credentials as a Secret file. Do not commit it.

# On control-plane:
sudo cp /etc/kubernetes/admin.conf /home/ubuntu/devshop-kubeconfig
sudo chown ubuntu:ubuntu /home/ubuntu/devshop-kubeconfig
chmod 600 /home/ubuntu/devshop-kubeconfig

# Securely transfer it to your PC, then upload as Jenkins secret file.
# After upload, delete temporary copies when no longer needed.

Security: admin.conf gives cluster-admin-level access. Treat it like a password.

# 13. Phase 10 — Create Jenkins Pipeline

WORK ON: Jenkins UI. Create a Pipeline job connected to your GitHub repository. Use the Jenkinsfile from the repository.

New Item -> Pipeline.

Configure Git repository URL and credentials if the repository is private.

Choose Pipeline script from SCM.

SCM = Git.

Set the repository URL and branch, normally */main.

Script Path = jenkins/Jenkinsfile.

Save.

## 13.1 Understand every Jenkins stage

Checkout — Runs on the maven-labeled Jenkins controller and downloads the repository.

Build and Test — Runs mvn clean test package inside application/. This creates target/devshop.jar.

Publish Maven Artifact — Deploys the Maven artifact to Nexus maven-releases.

Docker Build — Builds the application image using application/Dockerfile.

Docker Push — Logs into Nexus Docker registry on port 8082 and pushes the image tagged with BUILD_NUMBER.

Deploy to Kubernetes — Loads the kubeconfig credential, applies namespace/config/service/HPA, replaces the image placeholder and waits for rollout.

# 14. Phase 11 — Prepare Kubernetes Application Configuration

WORK ON: control-plane for kubectl commands; edit repository files on your development machine and commit them to GitHub.

## 14.1 Create secret.yaml from example

cd kubernetes
cp secret.yaml.example secret.yaml
nano secret.yaml

Set the same RDS username/password that Terraform created. Do not commit secret.yaml.

## 14.2 Set the RDS endpoint in ConfigMap

Replace REPLACE_WITH_RDS_ENDPOINT with the Terraform rds_endpoint value. The final URL must look like:

SPRING_DATASOURCE_URL: "jdbc:mysql://devshop-mysql.xxxxxxxxxxxx.ap-south-1.rds.amazonaws.com:3306/devshop"

## 14.3 Verify the Spring Boot health endpoint

The application implements GET /api/health and returns status UP. The ALB target group and Kubernetes probes both depend on this endpoint.

curl http://<NODE_OR_ALB_ADDRESS>/api/health

Database requirement: Spring Boot startup can fail if RDS is unreachable or credentials are wrong. RDS is private and accepts MySQL only from the Kubernetes security group.

# 15. Phase 12 — Test RDS Connectivity BEFORE blaming Jenkins

WORK ON: a Kubernetes worker or temporary debug pod. RDS is not supposed to be publicly reachable.

kubectl run mysql-client --rm -it --restart=Never --image=mysql:8.0 --   mysql -h <RDS_ENDPOINT> -P 3306 -u devshop -p

If this cannot connect, check the RDS security group, Kubernetes security group, RDS subnet group, credentials and endpoint. Do not make RDS public just to make the test pass.

Common timeout cause: A TCP 110 timeout usually means the network path/security group is blocking access, not that the MySQL username/password is wrong.

# 16. Phase 13 — First Jenkins Run

WORK ON: Jenkins UI. Push the corrected project to GitHub and run the pipeline.

git status
git add .
git commit -m "Prepare DevShop no-Ansible-worker deployment"
git push origin main

Watch the stages in order. If a stage fails, fix that stage before rerunning.

## 16.1 Build/Test failure

cd application
./mvnw test
# or
mvn test

The project uses Spring Boot 3.5.5, Java 21 and MySQL connector. If tests try to create a database connection, verify the test configuration and avoid requiring live RDS for unit tests.

## 16.2 Docker failure

docker version
docker ps
sudo systemctl status docker
sudo -u jenkins docker version

Permission issue: The Jenkins user is added to the docker group. Restarting Jenkins is required after group membership changes; a new shell/session may also be needed.

# 17. Phase 14 — Verify Kubernetes Deployment

WORK ON: control-plane.

kubectl get ns
kubectl -n devshop get configmap,secret,service,deployment,hpa,pods
kubectl -n devshop get pods -o wide
kubectl -n devshop rollout status deployment/devshop
kubectl -n devshop describe deployment devshop

## 17.1 Test from inside the cluster

kubectl -n devshop run curl-test --rm -it --restart=Never   --image=curlimages/curl -- curl http://devshop:8080/api/health

## 17.2 Test NodePort

curl http://<ANY_K8S_NODE_PUBLIC_IP>:30080/api/health

Because the Service is NodePort 30080, Kubernetes exposes the service on each node. The ALB target group also points to port 30080.

# 18. Phase 15 — Verify ALB

WORK ON: your PC/browser.

terraform output alb_dns_name
curl http://<ALB_DNS_NAME>/api/health
curl http://<ALB_DNS_NAME>/

Expected health response:

{"status":"UP"}

Expected home response:

{"application":"devshop","status":"running"}

If ALB is unhealthy: Check target group health, security group port 30080 access, kube-proxy/NodePort behavior, and that /api/health returns HTTP 200.

# 19. Phase 16 — Optional Route 53

WORK ON: Terraform machine (PC initially; terraform-server later) and your DNS registrar.

Have a public Route 53 hosted zone for your domain.

Set domain_name to the hosted-zone domain, for example example.com (not app.example.com).

Run terraform plan and apply.

Terraform creates app.example.com as an alias to the ALB.

If your domain is registered at GoDaddy, update its nameservers to the Route 53 hosted zone's four nameservers if you want Route 53 to be authoritative.

Wait for DNS propagation, then test http://app.example.com/api/health.

GoDaddy warning: Do not enter a URL such as http://... into a nameserver field. Nameserver fields require hostname values supplied by Route 53.

# 20. Phase 17 — End-to-End Test

Open the application through the ALB or Route 53 name.

Call /api/health and confirm status UP.

Check kubectl -n devshop get pods and confirm pods are Running/Ready.

Check kubectl -n devshop get hpa and kubectl top pods/nodes.

Change a small application response, commit and push to main.

Confirm GitHub webhook triggers Jenkins.

Confirm a new BUILD_NUMBER image is pushed to Nexus.

Confirm Kubernetes performs a rolling update.

Confirm the new response is visible through the ALB.

# 21. Troubleshooting — Exact Problems Likely in This Project

Terraform fails with worker index/out-of-range — Set worker_count=4 because local.node_names contains four names.

Ansible says 'when is not a valid attribute for a Play' — Move the condition into a task using include_role, as shown in Phase 1.2.

No package matching kubelet/kubeadm/kubectl — Add the pkgs.k8s.io v1.33 repository before apt install. Then apt update.

Jenkins apt NO_PUBKEY / repository not signed — Correct the Jenkins key/repository; do not disable signature verification.

kubectl label node JENKINS_NODE not found — Use the real node name from kubectl get nodes. The names are normally EC2 hostname/node names, not the Terraform Name tag.

Jenkins queues forever for maven/docker/jenkins — Label the Jenkins built-in controller with all three labels, or change the Jenkinsfile agents.

Nexus 8082 connection refused — The Docker hosted repository must have an HTTP connector on port 8082.

Docker login denied — Use the dedicated Nexus Docker user and ensure that user can push to the hosted Docker repository.

ImagePullBackOff in Kubernetes — Check image name, Nexus registry reachability from workers, credentials/imagePullSecret if the Nexus registry requires authentication, and whether Nexus is configured for the chosen HTTP registry.

RDS connection timeout — Check RDS SG inbound 3306 from Kubernetes SG; verify endpoint and private routing. Do not make RDS public just to solve a timeout.

Spring Boot CrashLoopBackOff — kubectl logs -n devshop deployment/devshop. Most likely database endpoint/credentials/network or application startup issue.

HPA has unknown CPU — Install metrics-server and verify kubectl top nodes/pods.

ALB target unhealthy — Check NodePort 30080, /api/health, target group health, security groups and that at least one application pod is Ready.

Route 53 hosted zone not found — The zone must exist in Route 53 and domain_name must exactly match the public hosted zone name.

# 22. Useful Diagnostic Commands

# Kubernetes
kubectl get nodes -o wide
kubectl get pods -A
kubectl -n devshop get all
kubectl -n devshop describe pod <POD>
kubectl -n devshop logs <POD>
kubectl -n devshop get events --sort-by=.lastTimestamp

# Service / NodePort
kubectl -n devshop get svc devshop
curl http://<NODE_IP>:30080/api/health

# RDS-related application logs
kubectl -n devshop logs deployment/devshop

# Docker/Nexus on nexus-worker
sudo docker ps
sudo docker logs nexus --tail 100

# Jenkins
sudo systemctl status jenkins
sudo journalctl -u jenkins -n 100 --no-pager

# Kubernetes node services
sudo systemctl status kubelet
sudo journalctl -u kubelet -n 100 --no-pager
sudo systemctl status containerd
sudo cat /etc/containerd/config.toml

# Terraform
terraform validate
terraform plan
terraform output

# 23. Security Rules You Must Follow

Never commit terraform.tfvars.

Never commit .pem private keys.

Never commit kubernetes/secret.yaml.

Never commit kubeconfig/admin.conf.

Never put an RDS password in GitHub, Jenkinsfile, ConfigMap or Docker image.

Keep RDS publicly_accessible=false.

Keep SSH restricted to admin_cidr.

Do not open RDS 3306 to 0.0.0.0/0.

Do not use the Nexus admin account for Jenkins.

Do not disable apt/GPG signature verification.

Use HTTPS/TLS for Jenkins, Nexus, ALB and the application in a production implementation.

Use AWS Secrets Manager rather than Terraform plaintext variables for production database credentials.

Use a remote, locked Terraform state backend for production.

# 24. Final Verification Checklist

☐ AWS identity works with aws sts get-caller-identity.

☐ Terraform init/validate/plan/apply succeeds.

☐ worker_count=4 and exactly four Kubernetes workers exist.

☐ ansible-server is NOT in Kubernetes worker groups.

☐ ansible all -m ping succeeds.

☐ Ansible common/Docker provisioning succeeds.

☐ Kubernetes repository is configured before kubelet/kubeadm/kubectl installation.

☐ kubeadm cluster is initialized and all nodes are Ready.

☐ Flannel is Running.

☐ metrics-server is Running and kubectl top works.

☐ Nexus is accessible on :8081.

☐ Nexus Maven repository is named maven-releases.

☐ Nexus Docker hosted repository listens on :8082.

☐ Jenkins is accessible on :8080.

☐ Jenkins controller has labels jenkins, maven and docker.

☐ Jenkins credentials IDs exactly match nexus-host, nexus-docker and kubeconfig.

☐ RDS endpoint is placed in ConfigMap and credentials are in Secret.

☐ DevShop deployment has 2 Ready replicas initially.

☐ NodePort 30080 responds to /api/health.

☐ ALB target group is healthy.

☐ ALB /api/health returns HTTP 200.

☐ Route 53 works if enabled.

☐ Changing code in GitHub triggers Jenkins and produces a new image/deployment.

# 25. Recommended Execution Order — One-Line Version

1. Your PC: install tools + AWS key
2. Your PC: fix project issues listed in Phase 1
3. Your PC: terraform init/validate/plan/apply
4. Your PC: save Terraform outputs
5. ansible-server: install Ansible + Docker collection
6. ansible-server: create inventory + SSH key configuration
7. ansible-server: ansible all -m ping
8. ansible-server: run site.yml
9. ansible-server: run kubernetes.yml
10. control-plane: verify nodes/pods
11. control-plane: install metrics-server
12. nexus-worker: finish Nexus configuration
13. jenkins-worker: finish Jenkins configuration
14. Jenkins: add nexus-host, nexus-docker, kubeconfig credentials
15. Jenkins: label controller jenkins/maven/docker
16. GitHub/Jenkins: create Pipeline from jenkins/Jenkinsfile
17. Kubernetes config: set RDS endpoint + Secret
18. GitHub: commit/push
19. Jenkins: Build -> Test -> Maven -> Docker -> Deploy
20. control-plane: verify rollout
21. PC: verify NodePort
22. PC: verify ALB
23. Optional: Route 53
24. Repeat with a code change to prove CI/CD works

# 26. Important Project-Specific Notes

The archive is a learning/demo platform rather than a hardened production system. In particular, the supplied RDS password is passed to Terraform as a sensitive variable but can still exist in Terraform state; Nexus is initially exposed by public EC2 IP/ports; the ALB is HTTP-only; and the Kubernetes cluster is self-managed on public-subnet EC2 instances. These are acceptable learning-project choices only if the environment is controlled. For production, use private subnets for cluster nodes where practical, TLS, Secrets Manager, hardened security groups, remote Terraform state, imagePullSecrets/private registry access, backups, monitoring and least-privilege IAM.

# 27. Files You Will Work With Most

| File | Why it matters |
| --- | --- |
| terraform/terraform.tfvars | Your private infrastructure inputs; never commit. |
| terraform/ec2.tf | Defines management, control-plane and four workers. |
| terraform/security_groups.tf | Defines SSH/Kubernetes/ALB/RDS traffic. |
| terraform/rds.tf | Defines private MySQL. |
| terraform/alb.tf | Defines public ALB -> NodePort. |
| ansible/inventory/hosts.ini | Maps IPs and worker roles; never commit. |
| ansible/site.yml | Installs common/Docker/Java/Jenkins/Nexus. |
| ansible/kubernetes.yml | Creates and joins the Kubernetes cluster. |
| ansible/roles/kubernetes/tasks/main.yml | Kubernetes package installation; repository fix required. |
| jenkins/Jenkinsfile | CI/CD pipeline. |
| kubernetes/configmap.yaml | RDS JDBC URL. |
| kubernetes/secret.yaml | RDS username/password; never commit. |
| kubernetes/deployment.yaml | DevShop pods and probes. |
| kubernetes/service.yaml | NodePort 30080. |
| kubernetes/hpa.yaml | Autoscaling 2-5 replicas. |
| application/pom.xml | Java 21/Spring Boot/Maven dependencies. |
| application/Dockerfile | Builds the runtime image. |
| application/src/main/resources/application.properties | Spring Boot datasource/environment configuration. |

Finish line: Do not consider the project complete just because Terraform and Ansible finish. The real success test is: GitHub push -> Jenkins pipeline -> Maven test -> Nexus artifact -> Docker image -> Nexus registry -> Kubernetes rolling deployment -> healthy pods -> ALB -> /api/health -> RDS-backed application.